## Slide 2: Pilot Action System of integrated planning
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wroclaw, June 2010

## Slide 3: Priority challenges identified: 1. Integrated planning of settlement structure with transport planning, 2. Taking advantage of varied forms of transport and better coordination, 3. Retaining landscape and architectural values characteristic of village and city
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 4: Main issues - not used full advantage of the potential of different means of public transport (minimal share of train connections and slightly bigger share of bus connections) - a significant dispersal of houses and housing estates results in higher costs of transport organization - a dichotomy in land management, which translates into problems related to the development of common conceptions and their effective implementation
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 5: Decision process (summary) - Stakeholders – representatives of local public authorities, universities and spatial planning institutions - Information Meeting – identification the strengths and weaknesses in urban – rural relations, 10 the most important challenges for the region, - Empirical analysis of individual preferences and analysis of local circumstances and policy environment – cooperation with Architecture Faculty, University of Technology in Wroclaw - 1st and 2nd LS Meeting – summary of the analysis, discussion about 3 the most important challenges, selection of pilot action
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 6: System of integrated planning Description: - connection of Jelenia Gora city with integrated system of bicycle paths - inventory existing bicycle paths in the field of some communes and city/cities and drawing of new ones - inventory all existing railway stations on the poviat area on the spot and on the basis of accessible documentation - Creation of complex system of varied transport connections (bike, railway, bus, cross-country skiing, skibus etc.)
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 7: System of integrated planning cont. Main aim(s): to improve the quality of citizens’ life of the poviat and to improve urban-rural interactions by establishment of system of integrated planning Geographical scope: one of the most intensive traffic lane in Jelenia Gora poviat, joining urban and rural elements (cities with villages) Target group(s): citizens, local public authorities, tourists visiting Jelenia Gora poviat,.
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 8: System of integrated planning Strategies and programmes: a new point of view not elaborated in accessible documentation. Poviat’s local public authorities have only local programmes which should be combined each other and summarised. Institutions and stakeholders to be involved: certain of local public authorities from Jelenia Gora poviat, Polish experts of spatial planning, Regional Bureau of Spatial Planning in Wroclaw
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 9: System of integrated planning Main implementation steps (timeframe) June – the end of July 2010 – preparation documentation to the public procurement procedure of pilot action August – the end of September 2010 – finalisation of public procurement procedure and signing contracts with contractor October 2010 – June 2011 – implementation of the pilot action
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 10: Main implementation steps (timeframe) cont. October 2010 – June 2011 – implementation of the pilot action - inventory existing bicycle paths and railway stations on the poviat area on the spot and on the basis of accessible documentation (approx. 2 months) - drawing of new paths and connections (approx. 2 months) - creation of complex system of varied transport connections (bike, railway, bus, cross-country skiing, skibus etc.) (approx. 3 months) - summary (approx. 1 month)
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 11: System of integrated planning Potential obstacles and risks: - public procurement procedure - cooperation with experts - collecting necessary documentation - bad weather conditions - self decisions by local public authorities
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 12: System of integrated planning (main questions to be discussed with the project partners and the Project Steering Group regarding the pilot action) - How pilot action will be connected with project management plan which we will have to prepare then?
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wrocław, June 2010

## Slide 13: Thank you for your attention!
LOWER SILESIA
Marshal’s Office of Lower Silesia • Wroclaw, June 2010
Katarzyna Pisarek